INTELLIGENT BUG LOGGING

for QA Teams

Architecture & Delivery Plan

Prepared by

QA Architecture Team

March 2026

# Executive Summary

Goal: Enable QA engineers to log a complete, AI-generated Jira bug report in under 60 seconds — with zero manual step-writing.

This document defines the full architecture for an intelligent, Chrome-extension-based bug logging tool. The system records QA interactions using a pure content-script approach (no CDP overhead), enriches events with ARIA semantic data, and uses an AI agent to auto-generate structured Jira tickets. It is delivered as a Chrome Web Store extension with a Loom-style one-click UX.

# Part 1 — Recording Mechanism

## 1.1  The Core Problem with CDP

Chrome DevTools Protocol (CDP) with Accessibility.getFullAXTree forces a full renderer pause on every call. Even scoped calls to getPartialAXTree carry IPC round-trip overhead that makes the recorded page feel sluggish. For a tool that QA engineers use daily, performance is non-negotiable.

Decision: Drop chrome.debugger + CDP entirely for real-time event recording.

## 1.2  Recommended Stack: Content Script + dom-accessibility-api

The solution is a pure content script that captures DOM events and resolves ARIA semantics in-page using the dom-accessibility-api library — the same library used internally by Testing Library across millions of production projects.

How it works:

- Content script registers event listeners in capture phase — catches all interactions across iframes and shadow DOM

- dom-accessibility-api runs synchronously in-page — resolves accessible names from aria-label, aria-labelledby, associated <label> elements, alt, placeholder, and text content

- Zero CDP, zero IPC, zero renderer blocking — the page behaves exactly as normal

- W3C accname-aam spec compliant — produces the same accessible names a screen reader would report

Example output per interaction:

{ "action": "click", "role": "button", "name": "Submit Order", "url": "https://app.example.com/checkout" }

## 1.3  Full Architecture by Layer

| Layer | Technology | Rationale |
| --- | --- | --- |
| Event capture | Content script DOM listeners (capture: true) | Zero overhead, catches all frames and shadow DOM |
| ARIA name resolution | dom-accessibility-api (pure JS) | W3C-spec compliant, no CDP required, synchronous |
| Screenshots | chrome.tabs.captureVisibleTab() | Called on-demand only, not per-event |
| Network errors | chrome.webRequest API | Runs in background service worker, no CDP needed |
| Console errors | window.onerror + unhandledrejection in content script | Lightweight, catches uncaught JS errors |
| Export format | JSON enriched action trace | AI-parseable, self-contained per step |

## 1.4  The Enriched Action Trace Format

Each recorded step is exported as a self-contained JSON object with three views for the AI agent:

- Semantic view — ARIA role + accessible name of the interacted element

- Visual view — screenshot before and after each meaningful action

- Technical view — correlated network errors and console exceptions at time of action

Step example: { "action": "click", "target": { "role": "button", "name": "Submit Order" }, "beforeURL": "/checkout", "afterURL": "/checkout", "networkErrors": [{ "url": "/api/submit", "status": 500 }], "consoleErrors": ["TypeError: Cannot read property 'id' of undefined"], "screenshots": { "before": "step3-before.webp", "after": "step3-after.webp" } }

This gives the AI agent enough context to reconstruct both the reproduction steps and the expected vs. actual result — the two hardest fields to fill in a Jira bug report.

## 1.5  Why Not Other Tools

| Tool | Selector Strategy | SPA Reliability | AI Parseability | Verdict |
| --- | --- | --- | --- | --- |
| Chrome DevTools Recorder | ARIA → CSS → XPath | Moderate | Excellent JSON | Good base, but no screenshots or network context |
| Playwright Codegen | testid → role → text → CSS | Excellent | Code output (not JSON) | Best selectors, wrong output format for AI |
| Selenium IDE | CSS, XPath, id only | Poor | Limited | No ARIA, poor SPA support — avoid |
| Testim / Tricentis | ML multi-attribute model | Excellent | Proprietary format | No standard export — avoid |
| Our approach | ARIA role + name (W3C spec) | Excellent | Purpose-built JSON | ✓ Recommended |

# Part 2 — User Delivery Strategy

## 2.1  Distribution: Chrome Web Store

No contest on distribution. QA engineers should not need to configure developer mode, deal with .crx files, or raise IT tickets.

- One-click install — works on Chrome, Edge, and Brave with no technical setup

- Silent auto-updates — new features and bug fixes reach users automatically

- Enterprise force-install — Google Workspace Admins can push the extension to all QA machines via the Admin Console, meaning engineers wake up one day and it is already installed

Enterprise tip: coordinate with IT to force-install via Google Workspace Admin → Devices → Chrome → Apps & Extensions. QA teams get the tool with zero onboarding friction.

## 2.2  UX: The Loom Mental Model

The mental model QA engineers already have is Loom or screen recording. Mirror it exactly. Every step should be one click — if a QA has to think, adoption will fail.

| Step | What the QA does | What happens |
| --- | --- | --- |
| 1 | Clicks extension icon | Popup appears with one large 'Start Recording' button |
| 2 | Clicks Start Recording | Badge turns red with 'REC' label. Floating button appears on page corner |
| 3 | Reproduces the bug normally | Extension silently captures interactions, ARIA names, screenshots, errors |
| 4 | Clicks Stop & Log Bug | AI agent processes the trace and generates Jira fields |
| 5 | Reviews AI-generated fields | QA sees editable summary, steps to reproduce, expected, actual result |
| 6 | Clicks Submit | Bug is logged to Jira. Done. |

## 2.3  Key UX Design Decisions

### Floating Action Button (injected on page)

Inject a small floating 'REC' button in the bottom-right corner during recording. This removes the need to hunt for the extension icon in a crowded toolbar — Loom does this and it dramatically reduces friction.

### Zero Configuration on First Install

Ask for the Jira URL and API token once. Store it. Never ask again. Do not expose recording settings — use smart defaults only. The goal is that a QA is recording their first bug within 90 seconds of installation.

### AI Output is Editable Before Submitting

QA engineers will not trust a black box. Always show the AI-generated steps, summary, and expected/actual result in an editable panel before submission. This also builds trust progressively — engineers quickly learn the AI is right 80% of the time and start editing less.

### Visual Recording Feedback

Flash a subtle blue outline around each element as it is captured. Without visible feedback, QAs assume the tool is broken and repeat steps unnecessarily.

## Summary

Record with dom-accessibility-api in a content script (no CDP). Export as enriched JSON action traces. Deliver via Chrome Web Store with a Loom-style UX. Force-install via Google Workspace for enterprise teams. The technology is mature — adoption lives or dies on whether a QA can go from 'I found a bug' to 'bug logged' in under 60 seconds.